Big League Barber’s Web App

Progress Log

Version 1.0

Team Members:

Prem Krishna Lavu

Connor Springer

Suli Alsallal

Myles Olagbegi

Grace Lueking

Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 12/10/2025 | 1.0 | Added Meeting Schedule and Progress Log | Connor Springer |

Meeting Schedule

Weekly Meeting Time: Friday 1:00 PM - 3:30 PM

Online Meeting Time: Scheduled as necessary to collaborate online.

Progress Log

Progress will be handled in sprints from this point forward, but we do not have sprint artifacts for the previous number of weeks. Instead, we will provide a log for each week in the following format.

- m/d-m/d

- Objectives week-by-week

- Team member contributions per objective

- Any extra information

Logged Progress

- 9/6-9/13

- Objective: Meet with Sponsor, Begin setup, finalize requirements. Determine required screens for the application and who will be making them on the figma demo. Assign slides and complete Project Proposal Presentation

- Team Member Contributions:

  - All members were present for the meeting, and pages were assigned.

    - Prem: Manage/Schedule Appt

    - Connor: Rewards/7th Inning Stretch/Discount

    - Myles: Landing, Account

    - Suli: Sign Up, Contact

    - Grace: Log In, Profile

  - All members were present for meeting to assign slides of Project Proposal Presentation

- Members were given two weeks to complete the Figma.

- Application architecture was determined.

  - Team Leader and Team Members were present for the initial meeting with the Project Sponsor.

  - All members met in-person to discuss intended roles and the scope of the project.

- Whiteboard image post-meeting:

- Important Information

  - Prem and Myles are on Front-End Development.

  - Connor and Suli on Back-End Development.

  - Grace is on Full Stack Development.

  - Requirements were finalized. IT Team needs to be contacted

- 9/13-9/20

- Objective: Project Proposal Presentation.

- Team Member Contributions:

  - Team members were present for Project Proposal presentation, completed and presented assigned slides.

- 9/20-9/27

- Objective: Complete Figma demo.

- Team Member Contributions:

  - Team members were present for the meeting to complete Figma pages. All pages were completed and linked to create a functional prototype.

- 9/27-10/4

- Objective: Assign Preliminary Report responsibilities and begin working on the Preliminary Report.

- Team Member Contributions:

  - All team members were present for the meeting to begin the report and were assigned responsibilities for specific documents.

    - All members will contribute to Vision Doc.

    - Connor will produce the Requirements Model.

    - Prem will produce the High-Level project plan.

    - Myles will produce the Risk Assessment.

    - Suli will produce the Project Glossary.

    - Grace will write Functional + Nonfunctional Requirements.

    - Prem will define roles for the project.

    - Myles will determine challenges + solutions.

    - Grace will define resources, SW  Verification, Stretch requirements, and Hours to complete.

- Whiteboard Image post-meeting:

- 11/12-11/19

- Objective: Complete Preliminary Report

- Team Member Contributions:

  - All team members contributed their part of the preliminary report.

- The team met with the faculty advisor to discuss creation of a google drive containing all written documentation. Google Drive was created shortly after.

- Another meeting was scheduled with the faculty advisor the following week to discuss how to move forward with the project while considering the IT team also working on a portion of the website.

- 11/19-11/26

- Objective: Prepare to complete midterm presentation. Meet to discuss IT team collaboration and course of action.

- Team Member Contributions:

  - The team determined responsibilities for slides on the midterm presentation.

  - The team determined that a course of action must be discussed with the IT team before anything can be implemented.

- 11/26-12/03 (Fall Break)

- Objective: Midterm Presentation

- Team Member Contributions:

  - Team members were present for the Midterm Presentation, completed and presented assigned slides.

  - Responsibilities for the Midterm Report were determined shortly after presentations concluded. Roles were re-applied from the preliminary report for revised sections.

- 12/03-12/10

- To be determined