High Level Development Plan

The plan for the project, in a broader scope, is comprised of Five Primary stages: (1) Initial Setup, (2) Trial Design & Testing, (3) Establishing Benchmark, (4) Commercial LLM Trials, and (5) Writing.

- Initial Setup - The Initial setup stage is to make initial selections for LLM models (open-source), Code analysis tools, and software vulnerabilities as well as procuring datasets for the vulnerabilities.

Stage Tasks:

- Select Open Source LLM Models

- Select Software Vulnerabilities

- Select Code Analysis Tools

- Write Vulnerability Profiles

- Procure Source Code Datasets

- Trial Design & Testing - The trial design and testing stage is where the LLM prompts and LLM interaction interface will be designed and tested on the open-source LLM models.

Stage Tasks:

- Design Prompts

- Design LLM interaction interface and scheme

- Test Prompts and interface on Open source LLMs

- Building the Benchmark - The building the benchmark stage is focused on performing trials on the open-source LLM models and code analysis tools. Then analyzing the results to summarize the findings into a benchmark we can use to compare the commercial LLM models.

Stage Tasks:

- Perform code analysis tool trials

- Perform open-source LLM trials

- Analyze results

- Consolidate findings into usable benchmark (TP/TN/FP/FN metrics)

- Commercial LLM Trials - The commercial LLM trials stage is for performing trials on the selected commercial LLM models and analyzing results to prepare for the writing stage.

Stage Tasks:

- Finalize commercial LLM selections (Budget Pending)

- Perform Commercial LLM trials

- Analyze results

- Writing - The writing stage will be converting the findings from the commercial LLM trials to a 4–6-page research paper. The writing process in this stage will be an iterative process of writing a draft, peer review, making revisions, faculty advisor review, and repeat. The process continues until the paper is in a satisfactory final draft.

Stage Tasks:

- Prepare project findings for writing

- Write paper using Iterative writing process

  - Peer review assigned portions

  - Revise draft based on peer feedback

  - Fac. Advisor Review

  - Revise draft based on advisor feedback

  - [Repeat until draft is satisfactory]