Evaluating LLMs for Security Vulnerability Analysis​

Team members:

​Bo Wang

Isaiah Reiff

Kanan Badwal​

Stanley Gevers​

Satwinder Singh​

Risk Assessment

- Model Access Limits

Deep vulnerability investigation requires extensive, large-scale testing, which is not possible with commercial LLM providers. Restricted access to the LLM APIs  Model due to rate limit and pricing tiers can pose a significant challenge to timely evaluation.

- Impacts: This risk is high, since it can lead to insufficient vulnerability mapping for the targeted business models, significantly restricting the total number of test cases we can run, and prolong the testing cycle.

- Mitigation Strategy: First, we will give priority to low-volume, high-impact tests (e.g., employing a small number of very particular hostile prompts). Additionally, for high-volume, preliminary fuzz testing where limitations are not an issue, we will use open-source models (such as hugging face)

- Contingency plan: If API limits are exhausted prematurely, the project scope will shift to focus exclusively on open-source, locally run models, creating a deep-dive security profile for that specific model instead of broad commercial coverage.

- Dataset Bias and Coverage

The adversarial datasets or prompts used for testing might be biased or lack real-world relevance, leading to false negative or irrelevant findings.

- Impacts: The primary impact is that our findings may lack real-world generalizability, leading to a risk of inaccurate severity assessment. Resources may also be wasted testing theoretical scenarios that never materialize in production.

- Mitigation Strategy: We will curate a diverse and custom prompt set that reflects known, recent attacks (e.g., 2024 phishing or malware techniques). We will also implement a human review process (red teaming) for ambiguous outputs to check for subtle bias in the model’s denial or acceptance response.

- Contingency Plan: Should our curated dataset prove insufficient, we will focus the final report's recommendations on advocating for best practices for input validation (a robust defensive measure) rather than solely focusing on the model's inherent, hard-to-prove security flaws.

- Reproducibility

The stochastic (non-deterministic) nature of LLMs means the same input may yield different outputs, making it difficult to prove a vulnerability consistently exists.

- Impacts: This poses a high risk to the validation of findings, reducing confidence in the final report's severity rankings and creating difficulty in generating concrete evidence (Proof-of-Concepts).

- Mitigation Strategy: To increase determinism, we will set the model's temperature (creativity) parameter to 0 or the lowest possible value during critical testing. Crucially, we will run all critical test cases a minimum of  3-4 times and report the findings based on an Attack Success Rate (ASR) rather than a binary pass/fail result.

- Contingency Plan: If consistent reproducibility remains elusive, we will reframe the results as a probabilistic risk analysis, focusing on the likelihood of a vulnerability being exploited rather than absolute certainty.

- Data Labeling Errors

Errors introduced during the manual analysis and classification of LLM output, for example, mislabeling a data leak as a prompt injection will skew our results.

- Impacts: This risk leads to a skewed risk ranking and classification, resulting in a poor-quality core deliverable (the Vulnerability Classification Framework) and ineffective mitigation recommendations.

- Mitigation Strategy: We will design a very clear, objective, and simple labeling schema, or rubric, for classification. Additionally, we will implement a peer-review system where 100% of all critical findings (High/Medium severity) are cross-checked by a second team member before final classification.

- Contingency Plan: If disagreements or confusion persist among the team, we will escalate the ambiguous cases to a third, senior reviewer (Project Lead) for final ruling, and explicitly document the criteria for the chosen classification.

- Time for API Queries and Prompt Sensitivity

High latency or slow execution of bulk API calls (especially when requesting complex structured data like JSON outputs) could modestly delay the project timeline.

- Impacts: While this is a low-ranking risk, it could still cause project delays, inefficient use of personnel time, and potential increases in operational cost if the API charges are time dependent.

- Mitigation Strategy: We will implement asynchronous processing and batching requests to maximize parallel execution. We will also attempt to run bulk tests during off-peak hours (if feasible) to benefit from reduced server load and faster response times.

- Contingency Plan: We can reduce the complexity of the query output (e.g., request plain text instead of structured JSON) and focus testing on shorter, high-speed queries to maintain the project pace.

Deliverables

These are the tangible outputs that teams produce.

- Curated Dataset: A collection of safe and vulnerable code snippets annotated with CWE identifiers, vulnerability types, and mitigation details.

- Evaluation Framework: Structured prompts, standardized metrics, and scripts to evaluate multiple LLMs (e.g., ChatGPT, Claude, Gemini, and open-source models) for vulnerability detection and explanation.

- Comparative Performance Report: A detailed quantitative and qualitative analysis comparing LLM performance in detecting vulnerabilities.

- Research Documentation: A well-organized research paper following academic standards, including abstract, methodology, results, discussion, and conclusion.

- Presentation Materials: Slides and summaries for project defense, including charts showing model comparison results and performance insights.

Outcomes

These represent the research insights and contributions expected from the project’s completion.

- Benchmark Creation: Establish a reproducible benchmark dataset specifically for evaluating LLMs on vulnerability detection and explanation.

- Comparative Insights: Identify which LLMs perform best in identifying vulnerabilities and providing accurate, context-aware explanations.

- Model Behavior Understanding: Reveal trends in how LLMs interpret, explain, or misclassify security-related code, including patterns in false positives and negatives.

- Best-Practice Framework: Propose a structured, prompt-based methodology for future researchers to evaluate AI models in security domains.

- Publication-Ready Findings (optional): Produce research-quality results suitable for submission to a peer-reviewed conference or journal in AI security or software engineering