Healthy Digital Habits

Other Items

Version 1.0

Team Members:

Isaac Eberhard

Ethan Byers

Trevor Lemert

Cody Bergman

Tyler Likens

Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 10/30/2025 | 1.0 | First Draft | Tyler Likens |
| 12/10/2025 | 1.1 | Final Revision | Tyler Likens |

Resources & Technology

Resources:

- Visual Studio Code for code development

- GitHub for version control

- Jira for Scrum project management

- Confluence for software documentation

- Discord for team communication and updates

Technology:

- Main Technologies

  - MongoDB – database

  - Express.js - back-end web framework

  - Node.js - back-end runtime environment

  - React – library for managing components

  - Git - version control

- External Libraries

  - MUI – library for styling components

  - Quill – Text editor

Software Verification Plan

Roles and Responsibilities:

| Role | Responsibilities |
| --- | --- |
| Verification Team Lead — Isaac Eberhard. | Defines verification strategy, approves test plans, schedules test cycles, and signs off on release readiness.. |
| Verification Engineers (Each Developer) | Responsible for writing, executing, and documenting tests related to the features they implement, including unit, integration, UI, and acceptance testing. |

Verification Processes

| Area | Platform/Tools | Purpose |
| --- | --- | --- |
| Software (Client + Server). | GitHub CI/CD Pipeline. | Automatically runs unit, integration, linting, and build tests on each PR and merge.. |
| Application Hosting. | Microsoft Azure Web Apps / Azure App Service. | Validates production deployment environment, runtime behavior, scaling, and network configuration.. |
| Client Hardware. | Personal computing devices (desktops / laptops). | Confirms cross-browser usability and responsiveness for end users. |

Verification Methods

| Method | Purpose | Tools / Execution |
| --- | --- | --- |
| Code Reviews | Ensures code quality, security, scalability, and maintainability. | GitHub Pull Requests |
| Unit Testing | Validates isolated frontend components and backend logic. | Jest, React Testing Library, Mocha |
| Integration Testing | Confirms proper communication between React → API → Database. | Supertest, MongoMemoryServer |
| End-to-End Testing | Verifies user workflow in a real browser environment. | Cypress / Playwright |
| User Acceptance Testing (UAT) | Confirms the system meets user expectations and requirements. | Pre-release manual testing checklist |

Test Case Design Template

Test cases will be formatted using the below template.

| Item | Task | Start Date | End Date | Preconditions | Steps | Expected Postcondition | Completion Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Example task | 01/01/25 | 01/03/25 | Required initial state or data | Numbered steps | Expected outcome | Done |

Test Execution

  Testing will be executed according to the level and purpose designated above.

  Front-end tests will validate UI and component behavior using Jest and Cypress.

  Backend and API tests will run automatically through GitHub CI pipelines using Mocha/Jest with Supertest.

  Integration testing will employ an in-memory MongoDB instance to simulate production data interaction without affecting live records.

  Azure staging deployment will be used to validate configurations, network concerns, routing, and environment variables prior to production release.

Estimated Hours to Complete Project

Time Available in Course:

- Expected hours per week per team member: 8 hours

- Total hours per week: 40 hours

- Total hours for first semester so far: 714 hours (and counting

- Total hours for second semester: 16 weeks * 40 hours per week = 640 hours

- Total hours available: 1354 hours

- Accounting for midterms, finals, presentations, etc.: 1354 hours - 160 hours = 1194 hours free

Time Expected to complete Course:

- Estimated time per development task in project plan: 80 hours

- Estimated remaining for all project tasks: 5 development tasks * 80 hours = 400 hours

- Additional leeway: 100 hours

- Final estimated hours to complete project: 500 hours

Project Feasibility:

Given the time available in the course and the estimated time to complete the project, the team is confident that the project will be completed within the allotted time. We also tentatively believe that we will be able to complete about half of the optional features.
Figma Prototype