Healthy Digital Habits

Sprint Goals and Sprint Backlog

Version 1.2

Team Members:

Cody Bergman

Isaac Eberhard

Trevor Lemert

Ethan Byers

Tyler Likens

Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 10/22/25 | 0.1 | Document creation | Isaac Eberhard |
| 10/26/25 | 1.0 | Sprint goals | Isaac Eberhard |
| 10/29/25 | 1.1 | Sprint backlog | Isaac Eberhard |
| 12/10/25 | 1.2 | Updated for Final Documentation | Trevor Lemert |

Sprint Goals for Sprint 17

1. Parent Dashboard

- Design prototyping for Parent View

2. Admin Dashboard

- Redesigning main dashboard

- Allow insertion of media

- Allow insert of multiple choice

- Allow insertion of short answer

- Remove End of Module

- Add branching

- Rename a course (possibly turn the title into an editable text box, clicking the image allows us to update picture)

- Edit image for a topic

3. Site Wide

- Adding a theme.js for sitewide styling

Sprint Backlog for Sprint 17

| Backlog Item | Story Points | Assignee |
| --- | --- | --- |
| Designing Parent Dashboard Prototypes | 3 | Ethan Byers |
| Designing Parent Dashboard Prototypes | 3 | Tyler Likens |
| Redesigning Admin Dashboard | 5 | Trevor Lemert |
| Adding insertion of media | 3 | Tyler Likens |
| Adding insertion of multiple choice | 3 | Cody Bergman |
| Adding insertion of short answer | 3 | Isaac Eberhard |
| Removing End of Module | 2 | Cody Bergman |
| Add Branching | 5 | Isaac Eberhard |
| Renaming a Course | 2 | Ethan Byers |
| Editing image for a Topic | 2 | Trevor Lemert |
| Adding a theme.js for sitewide styling | 8 | Everyone |