AI-Driven System for Classifying Skin Diseases from Images

Product Backlog

Version 1.1

Team Members:

Damian Williams – Team Lead
Srinithi Yalamanchili
Maddie Sidwell
Manuel Nieves Garcia
Savannah Ostermeyer

## Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 10/7/25 | 1.0 | Created Backlog | Damian Williams |
| 12/5/2025 | 1.1 | Updated Backlog progress | Damian Williams |

| Backlog Items | Progress |
| --- | --- |
| 1. User Registration & Login |  |
| 1.1 Patient/Doctor login page | Done |
| 1.2 Send login credentials to backend | In Progress |
| 1.4 Role-based navigation (RBAC) guards | In Progress |
| 2. Patient Dashboard |  |
| 2.1 Navigation bar (patient view) | Done |
| 2.2 Results/Reports page shell | Done |
| 2.3 History list template | Done |
| 3. Image Upload & API Connection |  |
| 3.1 Image Upload page UI | Done |
| 3.2 Client-side validate type/size | In Progress |
| 3.3 Connect form to backend POST /api/cases | In Progress |
| 3.4 Strip EXIF/PII and save temp (server) | Not Complete |
| 3.5 Show processing/error states (clear copy) | Not Complete |
| 4. CNN Predictions & Explanations |  |
| 4.1 Import & preprocess HAM10000 | Done |
| 4.2 Split data into train/val/test | Done |
| 4.3 Fine-tune ResNet50 (PyTorch) | In progress |
| 4.4 Measure Accuracy/Recall/F1 and record | Done |
| 4.5 Serve model (FastAPI) and return predictions | Not Complete |
| 4.6 Display top predictions with brief explanations | Not Complete |
| 5. Expert System Reasoning |  |
| 5.1 Define IF-THEN rules (metadata-aware) | Not Complete |
| 5.2 Store rules in DB (schema/collection) | Not Complete |
| 5.3 Apply rules to CNN outputs (combine with patient metadata) | Not Complete |
| 5.4 Generate user-friendly guidance text | In Progress |
| 6. Database & Storage |  |
| 6.1 Configure MongoDB instance | Not Complete |
| 6.2 Connect backend to MongoDB | Not Complete |
| 6.3 Secure user accounts (hash passwords) | Not Complete |
| 6.4 Save case: image path, metadata, predictions, reasoning | Not Complete |
| 6.5 Enable dynamic rule retrieval at runtime | Not Complete |