Research Design Requirements

### Functional Requirements

The research pipeline will be designed to evaluate large language models (LLMs) on their ability to detect and explain software security vulnerabilities in source code. The architecture comprises four major functional components that work in concert to enable comprehensive assessment:

- Dataset Curation and Management Module

This module serves as the foundation for empirical evaluation, responsible for assembling a robust and diverse dataset of code samples:

  - Collection and Organization: Systematically gather, categorize, and annotate secure and insecure code snippets across multiple programming languages with primary focus on C, C++, and Python, with potential extensions to JavaScript.

  - Vulnerability Coverage: Ensure comprehensive representation of at least five prevalent vulnerablity categories as documented in industry-standard taxonomies:

    - Buffer overflow vulnerabilities

    - SQL injection attacks

    - Code injection vulnerabilities

    - Unrestricted upload of files with dangerous types

    - Cross-Site Scripting (XSS) vulnerability

  - Repository Management: Maintain all code samples in a structured GitHub repository with careful version control, comprehensive vulnerability annotations, severity classifications, and detailed metadata including Common Weakness Enumeration (CWE) identifiers where applicable.

  - Quality Assurance: Implement validation procedures to verify the accuracy of vulnerability labels and ensure balanced representation across vulnerability types and programming languages.

- Prompting and Model Interaction Module

This module orchestrates the systematic interaction with language models to elicit vulnerability assessments:

  - Prompt Engineering: Design and generate structured, reproducible prompts that ensure consistent model evaluation across all test cases. Prompts will be carefully crafted to elicit both binary classifications and detailed explanatory reasoning.

  - Model Integration: Establish robust interfaces with target LLMs (CodeBERT and CodeLLaMA) through their respective APIs, implementing appropriate error handling and retry mechanisms to ensure reliable data collection.

  - Output Capture: Systematically record both classification decisions (vulnerable/safe) and accompanying natural language explanations for each test case, maintaining complete traceability between inputs and outputs.

- Evaluation and Benchmarking Module

This module provides quantitative and qualitative assessment of model performance:

  - Quantitative Metrics: Compare LLM outputs against ground-truth labels using established classification metrics.

  - Assess quality of explanations using a rubric that measures correctness, completeness, and clarity.

  - Comparative Analysis: Benchmark LLM performance against traditional static analysis tools to contextualize the relative strengths and limitations of AI-based approaches versus rule-based methods.

  - Error Analysis: Conduct systematic investigation of false positives, false negatives, and mischaracterizations to identify patterns and potential areas for model improvement.

- Reporting and Documentation Module

This module ensures reproducibility and facilitates knowledge dissemination:

  - Data Management: Automatically archive all experimental results, prompt templates, model responses, and intermediate outputs with appropriate metadata for future reference and replication studies.

  - Visualization: Generate publication-quality figures, tables, and charts that effectively communicate model performance metrics, comparative analyses, and error patterns. Produce statistical summaries and visualizations of key findings.

  - Academic Dissemination: Compile all methodologies, findings, datasets, and analyses into a comprehensive formal research paper suitable for submission to academic conferences or journals in the intersection of software engineering and machine learning.

### Design Requirements (Hardware/Software Environment)

### Programming Languages and Frameworks

- Primary Programming Languages: C, C++, Python for core vulnerability analysis

- Extended Coverage: JavaScript (optional extension for web-based vulnerability assessment)

- Scripting and Automation: Python 3.13 for pipeline orchestration, data processing, and statistical analysis

Development Environment

- Integrated Development Environment: Visual Studio Code as the primary code editor and testing environment, configured with appropriate extensions for syntax highlighting and debugging

- Command-Line Interface: Terminal/shell environment for script execution and tool integration

Version Control and Collaboration

- Source Control: GitHub repository for dataset versioning, code management, collaborative development, and open-source dissemination.

- Documentation Platform: OneDrive for shared research notes, draft manuscripts, meeting minutes, and collaborative document editing

- Project Management: GitHub Issues and Projects for task tracking and milestone management

Large Language Models

- Primary Models: Open-source models including CodeBERT (Microsoft) and CodeLLaMA (Meta) for vulnerability detection and explanation generation

- API Access: Appropriate API credentials and endpoints for model interaction with rate limiting considerations

- Model Versioning: Explicit documentation of model versions and checkpoint identifiers to ensure reproducibility

Static Analysis Tools (Baseline Comparison)

- C/C++ Analysis: Cppcheck for static analysis of C/C++ codebases

- Python Security: Bandit for finding common security issues in Python code

- Tool Configuration: Standardized configuration files to ensure consistent analysis parameters across all experiments

Hardware Requirements

- Computing Resources: Standard computing hardware with minimum 16GB RAM and multi-core processor for efficient local script execution

- Network Infrastructure: Stable high-speed internet connection for API communication with cloud-hosted language models

- Storage: Adequate disk space (minimum 50GB) for dataset storage, model outputs, and intermediate results

- Optional: Access to GPU resources  if local model inference is required for extended experiments

## Project Milestones (Implementation & Research)

Milestone 1 - Dataset Curation

Before any testing can occur, samples of insecure and secure source code must be procured for each vulnerability. These samples will start out as small code snippets with the goal of eventually using larger source code samples (like entire code files or programs). The size of the initial datasets will be 50 samples or more but will be scaled up to ideally 200-300 samples. Completion of this milestone requires a suitable dataset for each vulnerability meeting initial sample size constraints.

Milestone 2 - Model Selection (Open-Source LLMs)

The Open-Source LLM selections will be made based on performance of the model and usability by an average user. Ideally, the set of models will include LLMs specializing in code completion/generation, code explanation, and software security as well as a general purpose LLM. Completion of this milestone requires a selection of models along with justification for why a model was selected.

Milestone 3 - Prompt Design

One of the most important tasks of the project is adequate prompt design. The task will start with research on prompt engineering and drafting concept prompts. Once open-source LLMs have been selected, we can begin testing prompts with those LLMs to develop our prompt set. During this testing, we continually refine our prompts until the set is satisfactory for performing evaluations. Completion of the milestone requires an adequate set of prompts that are ready to be used in evaluations.

Milestone 4 - LLM Interface Design:

The method of interacting with the various LLM models will need to be developed to allow for batch trials. Initially, API calls will likely be made manually for testing, but this is inefficient and impractical for the actual trials. Completion of this milestone requires a reliable interface for interacting with the LLM model allowing automated batch trials.

Milestone 5 - Evaluation Metric Design

Before any evaluations can occur, the evaluation metrics will need to be established. For this, we will be reviewing relevant research papers and discussing with the project faculty advisor to gain insight into methods of evaluating a model's performance. Completion of this milestone requires well-defined metrics to assign a "grade" for a model's performance during a trial.

Milestone 6 - Result Analysis

After evaluations have performed, the results will need to analyzed and converted into usable data for either the benchmark (for open-source LLMs) or the final research paper (for commercial LLMs) Similar to designing the evaluation metrics, review of relevant research papers and discussion with the project faculty advisor will be used for guidance as the result analysis procedure is developed. Completion of this milestone requires a rigorous procedure for analyzing the results of trial to ensure consistent and unbiased summarization of results.

Milestone 7 - Model Selection (Commercial LLMs)

For commercial LLMs, the selections will also be made considering performance but will primarily focus on what is most used by the average user (i.e. ChatGPT or Google Gemini). Another factor to consider is the budget. The number of commercial LLMs we can evaluate is dependent on funding available for this project during the spring semester. Milestone Completion requires selection of commercial LLMs along with justification for selection.