Healthy Digital Habits

Risk Assessment

Developers

Isaac Eberhard, Ethan Byers, Trevor Lemert, Tyler Likens, Cody Bergman

Advisor

MD Romael Haque

Sponsors

Dr. Brandon Mcdaniels, Dr. Jessica Pater

# Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 09/25/2025 | 1.0 | First draft of risk assessment | Tyler Likens, Ethan Byers |

Potential contents for a risks list document are presented below. You are not required to fill out every item. Complete items that will assist your team in identifying and addressing possible risks.

Risks

- Risk magnitude or ranking

- Description (A brief description of the risk)

- Impacts (Describe impacts on the project)

- Mitigation strategy (Describe what will be implemented to reduce the impact of the risk)

- Contingency plan (Describe what will be executed or alternate solution, if the risk happens)

*Risks are ordered 1-10, 1 being highest risk, 10 being lowest risk.

| Risk Magnitude* | Description | Impacts, Mitigation Strategy, Contingency Plan |
| --- | --- | --- |
| 2 | Time Management: Within the group, we all have classes, jobs, and other responsibilities to manage and balance outside of capstone work. | Impacts: Poor time management may result in fewer deliverables being completed or the introduction of bugs or less efficient code. Mitigation Strategy: Use an agile workflow to set achievable goals week over week, and document time and progress neatly. Contingency Plan: If the project starts to fall behind, weigh priorities against remaining time and delegate tasks appropriately. |
| 4 | Scope Creep: We may plan for more features in our requirements than we have the time to develop. | Impacts: Code may become more complex and difficult to manage, and it may become difficult to decide where to place priority. Mitigation Strategy: Stay in close communication with project sponsors to ensure new features contribute to the sponsor’s vision, and gauge progress throughout the project to maintain awareness of scope. Contingency Plan: If scope gets out of hand, meet with sponsor to determine which features will be the most valuable and feasible to implement, and focus on those. |
| 5 | Lack of Experience: Group members may not have all the necessary technical experience to implement certain functionalities. | Impacts: Affected deliverables may ship in underdeveloped states, or may not ship at all. Mitigation Strategy: Create a skill matrix for the team and determine what skills are necessary to implement each functionality. For missing skills, determine how feasible it would be to learn the during development. Contingency Plan: Communicate impacted functions to sponsor, and provide documentation to help the next team understand what features are lacking. |
| 7 | Unclear and/or Changing Stakeholder Expectations: Our ideas and goals may not align with those set by the sponsor. | Impacts: Certain desired features may not be implemented, or end product may serve a different function than that which was outlined by the sponsor. Mitigation Strategy: Maintain an open channel of communication with sponsor and share updates frequently. Ask lots of questions. Contingency Plan: Assess whether unwanted features can be used to contribute to the project, and discuss with sponsor how the project development can be brought back on track. |
| 9 | Data Security and Privacy: Sensitive user information (such as logins, identifying information, and survey responses) is risky to handle, and requires strong security measures to protect and maintain. | Impacts: Inadequate security measures could lead to sensitive user data being compromised, potentially endangering users and causing trouble for Parkview. Mitigation Strategy: Implement strong data encryption both in transit and at rest. Perform regular security audits, and ensure compliance with data privacy standards (e.g., HIPAA or GDPR if applicable). Contingency Plan: In the event of a security breach, immediately notify affected individuals |
| 7 | Course Media Content Handling: Course module pages will need to be able to display numerous different types of content, including but not limited to text, images, video, audio, and interactable objects. | Impacts: If not implemented properly, lessons may only be able to display a limited selection of media types, or may display different forms of media inconsistently. Mitigation Strategy: Survey sponsor for what media types they may wish for lessons to include, and conduct research on how to render said media types in the application. Contingency Plan: If certain media types aren’t supported, some lesson content may need to me converted into supported types while a solution is developed. |
| 7 | Low User Engagement: The user interface that we develop may not be attractive enough to retain users and keep them doing modules. | Impacts: If the UI is poor, Parkview Health may struggle with customer retention. This would lead to parents still struggling with healthy digital habits. Mitigation Strategy: As a team, we should experiment with multiple themes and color pallets and ask the sponsor for their opinions on each. Contingency Plan: If user engagement and or retention is low, we should have different themes in place in the code that we can switch from. |