AI-Driven System for Classifying Skin Diseases from Images

Risk Assessment Document

Version 1.0

Team Members:

Damian Williams

Maddie Sidwell

Savannah Ostermeyer

Srinithi Yalamanchili

Manuel Nieves Garcia

Revision History

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 10/08/25 | 1.0 | First iteration of the risk assessment document | Srinithi Yalamanchili |

Risk Assessment

1. Integration rejection due to underwhelming prototype (clinical expectations, explainability & UX)

Because this is a medically-adjacent tool, advisors/clinician reviewers may feel the prototype doesn’t meet expectations if predictions aren’t explained clearly (e.g., heatmaps not persuasive) or the UI doesn’t guide safe next steps.

- Project Impact: Late rework to add clearer explanations, warnings/disclaimers, and safer flows could push milestones and reduce feature completeness.

- Mitigation Strategy: Maintain regular sponsor/advisor check-ins with short demos; show heatmaps and a one-sentence rationale for predictions; include “what to do next” guidance; collect feedback each sprint.

- Contingency Plan: Narrow the MVP (fewer disease classes), strengthen safety copy and explanation quality, and add a visible “educational use only—not for diagnosis” disclaimer.

2. Large technology changes (ML stack, GPUs, libraries, datasets)

Updates to PyTorch, limited GPU availability, or dataset/license changes can break training or slow it significantly.

- Project Impact: Retraining delays, dependency conflicts, or slower inference that misses accuracy/latency goals.

- Mitigation Strategy: Pin dependencies and keep a known-good environment; prepare ONNX export and a smaller backbone; monitor deprecations/GPU quotas; document environment setup.

- Contingency Plan: Switch to a lighter/quantized model or use cloud credits; lower input resolution/epochs; if needed, run CPU inference for demos.

3. Data quality/bias leading to poor generalization

Photos vary by device, lighting, skin tone, and disease stage; public datasets may not match real use.

- Project Impact: Uneven performance across subgroups reduces trust and may require extra data work late in the semester.

- Mitigation Strategy: Track subgroup metrics (e.g., per-skin-tone); use balanced splits and augmentations (lighting/device); monitor confidence and bias indicators; set thresholds for “low confidence.”

- Contingency Plan: Add supplemental datasets; show “low confidence—seek clinician” messages; temporarily reduce class set for MVP and schedule a dataset expansion sprint.

4. Unplanned absences (illness/family emergencies) affecting deliverables

Unexpected time away can leave tasks unfinished and slow integration.

- Project Impact: Slower progress or missed sprint goals; others may need to cover specialized tasks (e.g., model training, API integration).

- Mitigation Strategy: Clear task ownership with backups; keep tickets small and documented; async updates; pair on critical paths (model ↔ API ↔ UI).

- Contingency Plan: Re-balance workload, descope non-essentials, and adjust the sprint plan with advisor alignment.

5. Scope creep (telehealth, accounts, multilingual, advanced XAI)

Requests for optional features (telehealth API, user accounts, more conditions, richer explainability) can exceed time/resources.

- Project Impact: Risk of an unstable or incomplete final product if too many extras are started.

- Mitigation Strategy: Use MoSCoW prioritization; require Team Lead + Advisor approval for any scope additions.

- Contingency Plan: Drop unfinished optional items; deliver a stable MVP and list future features in a short roadmap.