Traffic Sign Detection App

Risk Assessment

Version 1.0

Team Members:

Hayden Jones

Shreya Komarabattini

Rishigesh Rajendrakumar

Aidan Mao

Jacob Heffelmire

# Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/5/25 | 1.0 | First draft | Hayden Jones |

Risks Assessment:

- Model performance not meeting real-time requirements

The CNN model may process frames too slowly for live detection on mobile devices.

- Project Impact: Delays in recognition could make alerts inaccurate or unsafe for drivers.

- Mitigation Strategy: Optimize model using TensorFlow Lite and other optimization strategies for CNNs.

- Contingency Plan: Fall back to lower-resolution input or a simplified model version if FPS drops below a usable amount.

- Low detection accuracy under poor lighting or weather

The system may fail to correctly identify signs in glare, shadows, or rain.

- Project Impact: Reduced trust and usability in real-world driving conditions.

- Mitigation Strategy: Use data augmentation during training to simulate various lighting/weather. Implement preprocessing filters (contrast enhancement, normalization).

- Contingency Plan: Notify the user when visibility is poor and pause alerts until stable detection resumes.

- Team coordination and time constraints

Balancing model training, UI design, and testing may be difficult within the designated timeline.

- Project Impact: Delayed milestones and incomplete application.

- Mitigation Strategy: Use Jira to create a project timeline and divide tasks between group members. Use Git for version control and to see each other’s progress. We will also hold weekly meetings every Friday.

- Contingency Plan: Reallocate tasks when needed and prioritize only the core functionality. We may have to omit low-medium priority features if we are short on time.

- Unplanned sickness/family emergences

Unplanned sickness and emergencies can cause significant delays in development.

- Project Impact: Group members being unavailable due to emergencies can cause delays in development, since they are unable to complete the work they were assigned.

- Mitigation Strategy: We will mitigate this risk by having clear communication between group members. By communicating, we can plan around a group member's absence and divide the workload between the remaining members.

- Contingency Plan: If the mitigation strategy fails, we can talk to our project sponsor regarding our expectations for the final project.

- Scope Creep

The project scope may expand beyond the original requirements.

- Project Impact: Expanding scope can lead to missed deadlines, incomplete features, or reduced app quality due to divided focus. It can also overextend team resources and delay testing or integration.

- Mitigation Strategy: Clearly define project deliverables early. Regularly review scope against initial objectives and timeline.

- Contingency Plan: If scope creep occurs, prioritize core features. Defer optional features to future versions or documentation as future work.