High-Level Project Plan – Team #9

Team Members and Roles

- Abhisar Anand – Team Lead / AI/ML & Backend

- Ali Mutlek – Full Stack Development

- Brayan Cano – AI/ML Development

- Dhyan Patel – Backend Development

- Myles Edwards – Frontend Development

- Shar Min – AI/ML Development

Project Goal for Fall 2025

Design and prototype the AI Agent for Documentation and Summation system.

The focus for this semester is on system design, workflow modeling, and initial

prototyping. The main development and implementation will begin in Spring 2026.

Objectives:

- Define overall architecture and workflow (Audio, OCR, Summary modules)

- Create UI/UX wireframes for Android and Web Dashboard

- Prepare documentation: Vision, Requirements, Risk, and Resource reports

- Begin limited testing of AI tools (Whisper, Pyannote, spaCy)

- Present design prototype at end of semester

Milestone Schedule (Aligned with Course Timeline)

Aug 29 – Sept 5: Team Formation & Project Confirmation

- Confirm team roles, finalize project idea and scope

- Set up tools (Discord, Jira, GitHub)

Responsible: Entire Team

Sept 12 – Sept 19: Project Proposal & Presentation

- Submit and present project proposal to advisor and class

- Define high-level features and technical approach

Responsible: Abhisar (lead), Ali, Shar

Sept 20 – Oct 10: Preliminary Report Phase

- Draft and submit Vision Document, Requirements Model, Risk Assessment, and Other Items

Responsible: Shar (Vision), Ali (Resources), Brayan & Dhyan (Use Cases), Abhisar (Coordination)

Oct 11 – Oct 24: Midterm Phase – System Design

- Create detailed architecture diagrams and workflow charts (Audio, OCR, Summarization)

- Finalize UI/UX wireframes for app and dashboard

Responsible: Abhisar, Ali, Myles

Oct 25 – Oct 31: Midterm Report & Presentation

- Present system design progress and prototypes

- Incorporate faculty and peer feedback

Responsible: Abhisar (Presenter), Entire Team

Nov 1 – Nov 14: Prototype Preparation

- Begin testing Whisper transcription and basic summarization modules

- Setup FastAPI backend and database environment for prototype testing

Responsible: Abhisar, Brayan, Dhyan, Shar

Nov 15 – Nov 21: Progress Review & Sprint Adjustment

- Review feedback with Dr. Kim and update documentation

- Refine architecture and workflow for next semester's development

Responsible: Abhisar, Ali

Dec 1 – Dec 12: End-of-Semester Report & Presentation

- Deliver final Fall design package and prototype demo

- Present at NF 101 (Final Presentation)

Responsible: Entire Team

Sprint / Iteration Overview

Sprint 1 (Weeks 1–3): Aug 29 – Sept 19

Goal: Setup tools, confirm project idea, draft proposal

Sprint 2 (Weeks 4–6): Sept 20 – Oct 10

Goal: Complete Vision Document, Requirements, and Risk Assessment

Sprint 3 (Weeks 7–9): Oct 11 – Oct 31

Goal: Develop architecture diagrams, workflows, and wireframes

Sprint 4 (Weeks 10–12): Nov 1 – Nov 21

Goal: Test AI prototypes (Whisper, Pyannote) and backend connection

Sprint 5 (Weeks 13–15): Dec 1 – Dec 12

Goal: Finalize design documentation, polish prototype, and prepare presentation

Development Focus by Member

Abhisar Anand – Project lead, backend coordination, AI pipeline integration, verification planning

Ali Mutlek – Full-stack implementation, resource setup, UI-Backend communication

Brayan Cano – AI/ML module setup (Whisper, Pyannote), performance testing

Dhyan Patel – Backend and database design, FastAPI integration

Myles Edwards – Frontend wireframes, React dashboard prototype

Shar Min – NLP documentation, vision drafting, AI model research

Next Semester (Spring 2026) Preview

- Full system implementation (AI, App, Dashboard)

- Model integration and optimization

- User testing and data validation

- Final report, poster, and public demonstration