- Product increment resulting from the most recently completed sprint (Done)

  - Figma in other items?

- Sprint artifacts: For each completed sprint (Done)

  - Set of user stories addressed by the sprint. Each user story should have a description of the user’s goal, effort estimate, priority, and conditions of satisfaction, i.e., what needs to be tested

    - Connor

  - Sprint backlog, including a day-by-day record of effort by each team member on tasks associated with each user story. Note: each user story must have at least one associated testing task

    - Connor

  - Sprint burndown chart

- Sprint goal(s) and sprint backlog for the next sprint

  - Prem

- Software system overview - High level design/diagram (Done)

  - Grace

- Updated product backlog items

- Revised overall project plan that details number, duration, and goal(s) of remaining sprints, team member roles

  - Prem

- Revised vision document (Done?)

  - All

- Revised risk assessment (Done)

  - Risk 1: Develop Core Booking System

  - Contingency Plan:

If booking conflicts or errors occur, revert to a manual scheduling system through the admin dashboard while fixing the automation logic. A simplified booking form will allow clients to request time slots until the feature is stable.

  - Risk 2: Server and Database Integration

  - Contingency Plan:

If the main server or database fails, activate a backup server and enable cached access for essential data. A maintenance mode will display appointments without allowing new bookings until the system is restored.

  - Risk 3: User Authentication and Security

  - Contingency Plan:

In the event of a breach, disable all logins and notify users for password resets. The system will be migrated to a secure backup environment, patched, and tested before reopening.

  - Risk 4: Cross-Platform Responsiveness

  - Contingency Plan:

If layout or functionality issues occur on mobile devices, launch a simplified mobile version while fixes are implemented. User feedback will guide interface adjustments for consistent usability.

- Revised project glossary (Done)

  - Suli

- Revised Other Items (Done)

  - Grace

- Revised Requirements Model (Done)

  - Connor and Grace