Project Title: Big League Barbers Web App

Version: 2.0

Document Type: Risk List for Preliminary Report

Date: 10/09/2025

CS 46000-08

Risk List

# Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 09/25/2025 | 1.0 | First draft | Myles Olagbegi |
| 10/09/2025 | 2.0 | Revision after Inception evaluation | Myles Olagbegi |
| 10/30/25 | 2.1 | Revised Risks | Myles Olagbegi |

# Table of Contents

- 1. Risk 1: Develop Core Booking System	2

- 2. Risk 2: Server and Database Integration	2

- 3. Risk 3: User Authentication and Security	3

- 4. Risk 4: Cross-Platform Responsiveness	3

- 5. Risk 5: Scalability and Maintenance	3

# Risk Rankings

Rank A: Ultimate

Rank B: High

Rank C: Average

Rank D: Low

Rank E: Solved Risk

## Risk 1: Develop Core Booking System

Rank: Rank B

Description: The booking system is the backbone of the Big League Barbers web app, responsible for handling client appointments, cancellations, and updates. Implementing a stable booking workflow with accurate time slot management and real-time updates between clients and barbers is essential.

Impacts: A malfunctioning or unreliable booking feature would directly affect customer satisfaction and the overall credibility of the platform.

Mitigation strategy: Conduct early testing of the booking logic with simulated users and integrate calendar libraries to ensure accuracy and concurrency management.

Contingency plan: Temporarily revert to a manual booking confirmation system using admin approval until the automated process stabilizes.

## Risk 2: Server and Database Integration

Rank: Rank B

Description: The web app depends on seamless communication between the front-end interface and the backend server with a MySQL or SQLite database. Server downtime, API failures, or poor architecture could disrupt functionality.

Impacts: A failed connection or poor data retrieval would halt core app features like appointments and user accounts.

Mitigation strategy: Implement RESTful API architecture with connection pooling and data validation on both client and server sides.

Contingency plan: Maintain local data caching for critical operations and create a backup server mirror.

## Risk 3: User Authentication and Security

Rank: Rank A

Description: The application stores sensitive user data such as names, emails, and appointment details. Without strong authentication and encryption measures, the system could be vulnerable to data breaches.

Impacts: A breach would compromise customer trust and could expose personal data, leading to reputational and financial damage.

Mitigation strategy: Utilize crypt hashing for passwords, SSL for all connections, and implement secure login protocols with 2FA.

Contingency plan: In case of a breach, disable all logins, notify users immediately, and force password resets.

## Risk 4: Cross-Platform Responsiveness

Rank: Rank C

Description: The system must function consistently across different devices (desktops, tablets, and smartphones). Ensuring responsiveness requires thorough front-end testing and design scalability.

Impacts: Poor responsiveness can reduce accessibility and discourage users from booking appointments online.

Mitigation strategy: Use responsive frameworks like Bootstrap or Tailwind CSS and conduct usability testing on multiple devices.

Contingency plan: Release a simplified mobile version or redirect mobile users to a separate mobile interface until issues are fixed.

## Risk 5: Scalability and Maintenance

Rank: Rank D

Description: As the barbershop grows or expands to multiple locations, the web app should scale easily to accommodate new data and users without system slowdowns.

Impacts: Poor scalability may result in performance degradation, limiting future business growth opportunities.

Mitigation strategy: Design modular code, apply database indexing, and optimize server queries to handle increased traffic efficiently.

Contingency plan: Upgrade hosting plans, implement load balancing, or transition to a cloud-based architecture if local servers reach capacity.