NestWise – Agentic AI Retirement Guide

Product Backlog

Version 1.0

Team Members:

Ajinkya Abhijit Naik

Gareth Noble

Anthony Jackson

Gustavo Pereira Corsi da Silva

Damilola Williams

Each story follows the standard agile format: As a [type of user], I want [goal] so that [value].

## Core Functional User Stories:

| User Story | Priority | Type | Story | Story points [1-5] | Acceptance Criteria | Progress |
| --- | --- | --- | --- | --- | --- | --- |
| As a new user, I want to be greeted and guided by the chatbot so that I understand how to start creating my retirement plan. | Must | Functional | UX | 1 | Chatbot gives a clear greeting and asks for the user’s goal for the session. | Done |
| As a user, I want to explain my retirement goal in natural language so that the chatbot can tailor the questions it asks me. | Must | Functional | LLM/Prompt Engineering | 2 | Chatbot correctly interprets goals like “I want to retire at 65” or “Compare my plan.” | In Progress |
| As a user, I want the chatbot to ask relevant financial and personal questions so that it can gather all the data needed for a plan. | Must | Functional | Langchain /LLM | 4 | Chatbot dynamically generates questions until all required fields are complete. | In Progress |
| As a user, I want to see my collected data fields in a side drawer so that I can track my progress and completeness. | Must | Functional | UX | 3 | Drawer displays data fields with indicators for completion and importance. | In Progress |
| As a user, I want to edit or delete any field so that I can correct errors or remove outdated data. | Must | Functional | UX | 4 | Edits update the chatbot’s data model instantly; deletions clear fields. | In Progress |
| As a user, I want the chatbot to handle irrelevant or off-topic messages gracefully so that the conversation stays productive. | Must | Functional | Prompt Engineering | 2 | Chatbot detects irrelevant inputs and redirects back to retirement discussion. | Done |
| As a user, I want to ask general finance or retirement-related questions so that I can learn while building my plan. | Should | Functional | User | 1 | Chatbot responds with accurate, RAG-sourced answers and citations. | Not Started |
| As a user, I want to receive a clear summary of my retirement plan in the chat so that I can quickly understand its recommendations. | Must | Functional | LLM | 2 | Chatbot summarizes the plan concisely in chat after all data is collected. | Not Started |
| As a user, I want a downloadable PDF of my full retirement plan so that I can save or print it for future use. | Must | Functional | UX/LLM | 3 | System generates and provides a working download link for the PDF. | Not Started |
| As a user, I want to see which data sources the chatbot used so that I can verify the credibility of its answers. | Should | Functional | RAG | 1 | Each answer includes or references its source citation. | Done |
| As a user, I want the chatbot to recognize when my information is sufficient so that it can transition naturally to plan generation. | Must | Functional | LLM/Prompt Engineering | 5 | When all required fields are filled and sufficient, chatbot initiates plan generation automatically. | In Progress |
| As a user, I want to view which data fields are missing so that I know what’s needed to complete my plan. | Must | Functional | UX | 3 | Missing fields are visibly flagged in the UI drawer. | In Progress |
| As a user, I want the chatbot to clarify ambiguous responses so that it collects accurate data. | Should | Functional | Prompt Engineering | 2 | Chatbot asks follow-up questions when user answers are unclear or incomplete. | Done |
| As a financially experienced user, I want to provide complex financial details so that the plan is more accurate. | Could | Functional | User | 1 | The system accepts structured or multi-part input for fields like assets or savings. | Done |
| As a user, I want my plan to be structured and clear, so that I can easily follow and understand the plan | Must | Functional | Agentic - AI | 5 | User accepts a plan with data and diagram which helps him to plan for his retirement | Not Started |
| As a user, I want the chatbot to include real-time market data in its analysis so that my plan reflects current conditions. | Could | Functional | RAG | 4 | The system integrates and cites live market data APIs. | Not Started |
| As a user, I want to request revisions to my plan so that I can explore different scenarios or improvements. | Should | Functional | Agentic AI | 4 | Chatbot updates or regenerates the plan based on user prompts. | Not Started |

## Non-Functional User Stories:

| User Story | Priority | Type | Story | Story Point | Acceptance Criteria | Progress |
| --- | --- | --- | --- | --- | --- | --- |
| As a user, I want responses to load quickly so that the conversation feels natural and responsive. | Must | Non-functional (Latency) | UX | 4 | Average chatbot response time < 3 seconds for standard prompts. | Not Started |
| As a user, I want the chatbot to generate accurate and consistent answers so that I can trust the plan it produces. | Must | Non-functional (Accuracy) | LLM/RAG | 3 | Responses align with validated RAG sources and pass manual review. | In Progress |
| As a user, I want the interface to be intuitive and accessible so that I can navigate easily without training. | Must | Non-functional (Usability) | UX | 2 | Users can locate, edit, and download their plan without confusion. | In Progress |
| As a user, I want the system to be transparent about its sources and limitations so that I understand it’s not a professional advisor. | Must | Non-functional (Transparency) | RAG | 2 | Each plan includes clear disclaimers and visible citations. | In Progress |
| As a user, I want the chatbot to adapt to different levels of financial literacy so that it can help both beginners and experts. | Should | Non-functional (Adaptability) | LLM/Prompt Engineering | 2 | Chatbot adjusts language and explanation depth based on detected user expertise. | Not Started |
| As a user, I want my conversation to remain private and local so that my personal data is not exposed externally. | Must | Non-functional (Privacy) | Privacy | 2 | No personal data is transmitted to APIs; all sensitive info handled locally. | Done |
| As a user, I want the application to be stable and reliable so that I don’t lose progress mid-session. | Must | Non-functional (Reliability) | System Performance | 3 | System maintains state across user actions without crashes or resets. | In Progress |
| As a user, I want the plan-generation process to be reproducible so that the same data leads to consistent results. | Should | Non-functional (Consistency) | Prompt Engineering | 4 | Re-running identical inputs produces plans with consistent recommendations. | Not Started |

## Stretch Goal User Stories:

| User Story | Priority | Type | Story | Story Points | Acceptance Criteria | Progress |
| --- | --- | --- | --- | --- | --- | --- |
| As a user, I want to create an account and log in so that I can save my plans and access them later. | Could | Stretch Goal | System | 5 | Account creation and secure storage function properly. | Not Started |
| As a user, I want the chatbot to be hosted online so that I can access it from any computer. | Could | Stretch Goal | Deployment | 5 | Cloud deployment supports multi-user sessions securely. | Not Started |
| As a user, I want the chatbot to protect against malicious or injected prompts so that the system stays secure. | Could | Stretch Goal | Security | 5 | Chatbot filters and neutralizes unsafe or adversarial input. | Not Started |