# —----------------ClusterGit—----------------

# Other Items

Version 1.0

Team Members:

Lauren Robison

Conner Reiter

Sean Sikora

Brandon Springer

Sasha Tapinsh

| Date | Version | Description | Name(s) |
| --- | --- | --- | --- |
| 10/28/25 | 1.0 | Initial of Other Items | Sasha Tapinsh |

Resources & Technology

Resources:

- GitHub for version control

- Google Sheets for project management

- 5 Raspberry Pi 5s

- Network Switch

Technology

- Supabase - Database

- Express -  Backend web framework

- Node.js - Backend run-time environment

- Git - Version Control

- Docker - Containerization

Software Verification Plan

Roles and Responsibilities:

- Verification Team Lead: Sasha Tapinsh

- Verification Engineer: Sasha Tapinsh

Verification Processes

- Software: Mocha

- Hardware: Grafana

Verification Methods

- Code reviews and inspections

- Unit testing

- Integration Testing

- Manual checking of file structure

Test Case Design Template

Test cases will be formatted using the below template.

| Item | Task | Start Date | End Date | Precondition | Postcondition | Completion Status |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Example task | 23/23/23 | 24/24/24 | Expected prerequisites | Expected outcome | Done |

Test Execution

Back-end server test cases will be executed using the Mocha npm module in order to test results of http requests. Testing of file structure will have to be manually done by remotely accessing the cluster and ensuring the structure we want is present after certain executions.

Stretch Requirements

- Optimize cooling of Pi’s to enhance reliability

- Implement 3rd party auth (PFW auth)

- Implement a NAS to expand the storage of the cluster

- Port forwarding to be able to access the server off campus.

- Replication monitoring and auto-heal of lost nodes

- Virtual IDE for distributed development on low-cost devices

Estimated Hours to Complete
Expected hours per week per team member: 8 hours

- Total hours per week: 40 hours

- Total hours for first semester: 13 weeks * 40 hours per week = 520 hours

- Total hours for second semester: 16 weeks * 40 hours per week = 640 hours

- Total hours available: 1160 hours

- Accounting for midterms, finals, presentations, etc.: 1160 hours - 160 hours = 1000 hours free

Time Expected to complete Course:

- Estimated time per development task in project plan: 80 hours

- Estimated remaining for all project tasks: 5 development tasks * 80 hours = 400 hours

- Additional leeway: 100 hours

- Final estimated hours to complete project: 500 hours

Project Feasibility:

Given the time available in the course and the estimated time to complete the project, the team is confident that the project will be completed within the allotted time. We also tentatively believe that we will be able to complete about half of the optional features given that we have enough financial support to add the needed infrastructure.

Sprint Artifacts

As an admin, I want to remotely access the server to allow for more development to take place off the physical cluster.

As an admin, I want to view a dashboard to monitor different metrics associated with the cluster.