Risk Assessment

Version 1.0

Team Members:

Brendan Maska

Adarsh Bains

Carmen Cruz

Shine Zaw

Quincy Adamski

### Risk Assessment Document

Type: Application Development
 Version: 1.0
 Date: 10/10/2025
 Project: Restaurant Roll Call (by Shift Solutions)
 Purpose: Identify, evaluate, and mitigate potential risks associated with developing the proof-of-concept demo.

High Level Risks:

1. Time Constraint

- Description: The demonstration needs to be finished within a limited timeframe, which raises the likelihood of incomplete features or subpar quality.

- Impact: Potentially missed deadlines, an unstable build, or the inability to showcase essential workflows.

- Mitigation Strategy:

- Break the project into weekly milestones and monitor progress through Agile sprints.

- Prioritize the development of key demo features initially.

- Contingency Plan:

- Present a partial yet functional prototype during the presentation.

- Clearly outline the future roadmap and outstanding integrations during the demonstration.

2. Deployment or Demonstration Failure

- Description: The system may crash, fail to compile, or face connectivity issues during the live demo.

- Impact: A negative impression during the presentation and diminished confidence from stakeholders.

- Mitigation Strategy:

- Perform several local and hosted test runs prior to the demonstration.

- Ensure backup builds are prepared on various devices.

- Contingency Plan:

- Create a backup demo walkthrough video.

- Prepare screenshots or screen recordings for an alternative presentation.

Medium-Level Risks:

3. Scope Creep

- Description: Requests for additional features (such as payment processing or background-check integration) can lead to an expansion of the project scope beyond the original demo intentions.

- Impact: This may result in delays in development, an increased workload, and a loss of focus on primary objectives.

- Mitigation Strategy:

- Establish a well-defined boundary for the Minimum Viable Product (MVP).

- Implement a “requirement freeze” following stakeholder approval.

- Contingency Plan:

- Defer non-essential requests to a “Phase 2” backlog for iteration after the demo.

4. Technical Integration Challenges

- Description: The integration of the React frontend, FastAPI backend, and PostgreSQL database may lead to compatibility issues or connection errors.

- Impact: This can cause slower development, delays in debugging, or malfunctioning API routes.

- Mitigation Strategy:

- Initiate integration testing at an early stage.

- Utilize mock APIs and sample data prior to the complete database setup.

- Contingency Plan:

- If integration fails before the demo, streamline workflows to use static or simulated data.

5. Data Security and Privacy Risks

- Description: The process of uploading sensitive information (such as photo IDs and liquor licenses) during testing may breach privacy regulations.

- Impact: This could lead to ethical concerns and potential legal ramifications if personal data is improperly handled.

- Mitigation Strategy:

- Employ dummy data and placeholders in place of actual user documents.

- Limit database access to local environments only.

- Contingency Plan:

- Immediately delete any stored data after testing.

- Substitute all records with anonymized entries.

6. Resource Constraints

- Description: The team may face limitations in experience or availability with specific tools (React, FastAPI, PostgreSQL).

- Impact: This can lead to decreased productivity and postponed milestones.

- Mitigation Strategy:

- Delegate tasks according to each team member’s technical expertise.

- Utilize open-source components and available documentation.

- Contingency Plan:

- Streamline implementation (for instance, using static data or reducing features) to achieve core objectives.

Low-Level Risks:

7. UI/UX Alignment Challenges

- Description: Miscommunication between developers and designers may lead to inconsistent interfaces or confusing navigation.

- Impact: Decreased user satisfaction and diminished appeal during demonstrations.

- Mitigation Strategy:

- Hold regular design-review meetings.

- Utilize shared Figma prototypes to ensure alignment of visuals and user flow.

- Contingency Plan:

- Adopt a straightforward, clean design that highlights essential user journeys.

8. Exposure of IP and Proprietary Logic

- Description: Certain business processes or onboarding logic could expose proprietary concepts.

- Impact: Risk of intellectual property exposure or loss of competitive edge.

- Mitigation Strategy:

- Omit confidential business information from demo materials.

- Share only generic workflows.

- Contingency Plan:

- Redact or substitute sensitive information prior to any public or recorded demonstration.