Level Up Meds Risk List

Version 1.0

Team Members:

Chance Biddle

Cayla Hale

Mary Johnson

Ibigoni Inye-Tam

Date: October 31st, 2025

# Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/24/2025 | 1.0 | First draft | Ibigoni Inye-Tam |
| 10/31/2025 | 2.0 | Revision after Inception evaluation | All members |

Potential contents for a risks list document are presented below. You are not required to fill out every item. Complete items that will assist your team in identifying and addressing possible risks.

Risks List

- Technical Risks

- Project Risks

- User/Stakeholder Risks

Risk Magnitude Definitions

- High - The risk is very likely to occur and would have a significant negative impact on the project if not addressed (e.g., legal issues, data breaches, missed deadlines).

- Medium - The risk has a moderate chance of occurring or would have a noticeable but manageable impact on the project.

- Low - The risk is unlikely to occur, or if it does, the impact on the project would be minimal

Technical Risks

| Risk | Risk Magnitude / Ranking | Description | Impacts | Mitigation Strategy | Contingency Plan |
| --- | --- | --- | --- | --- | --- |
| API limitations or integration issues | High | Third-party APIs may have limited functionality or unexpected changes. | Features may not work as intended delays in development | Research API thoroughly, create mock data for testing. | Switch to alternative APIs or build internal fallback solutions |
| AWS deployment/hosting complexities | Medium | Hosting and scaling issues may arise with AWS services. | Unexpected downtime, increased costs, delayed releases. | Use AWS best practices, seek documentation/tutorials, and assign AWS leads. | Move to simpler hosting (e.g., Heroku, Vercel) if AWS is unmanageable. |
| Data security and HIPAA-like considerations | High | App will handle sensitive medical related data. | Legal compliance issues, data breaches, loss of trust. | Encrypt all data, implement strict access controls, follow HIPAA guidelines | Minimize sensitive data stored, isolate compromised system, notify users if necessary |

Project Risk

| Risk | Risk Magnitude / Ranking | Description | Impacts | Mitigation Strategy | Contingency Plan |
| --- | --- | --- | --- | --- | --- |
| Team availability (illness, scheduling conflicts) | Medium | Members may miss deadlines due to outside obligations. | Delays deliverables, uneven workload. | Share documentation, assign backups for each task | Reassign tasks, reduce project scope temporarily. |
| Scope creep with “stretch goals” | High | Additional features beyond MVP may be requested. | Delays, burnout, missed deadlines | Define MVP clearly, create a change control log. | Postpone stretch goals to a future release. |
| Time management across feature priorities | Medium | Balancing high priority vs. optional features may be difficult. | Critical features unfinished by deadline. | Use sprint planning, prioritize must-have features first. | Drop lower-priority features if deadlines approach. |

User/Stakeholder Risks

| Risk | Risk Magnitude / Ranking | Description | Impacts | Mitigation Strategy | Contingency Plan |
| --- | --- | --- | --- | --- | --- |
| Ensuring UI/UX is intuitive for all caregivers | High | Users may find the app confusing or hard to use. | Low adoption, frustration, training requirements. | Conduct usability testing, gather feedback early. | Provide quick-start guides, add tooltips or tutorials. |
| Accessibility compliance (text-to-speech, multi-language) | Medium | App may not meet accessibility needs (visual/audio impairments, language diversity). | Limited adoption, exclusion of user groups, negative perception. | Follow WCAG standards, include accessibility in design requirements. | Partner with accessibility tools or release accessibility updates post-launch. |