Healthy Digital Habits

Sprint Artifact

Version 2.1

Team Members:

Isaac Eberhard

Cody Bergman

Trevor Lemert

Tyler Likens

Ethan Byers

Revision History:

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/22/2025 | 1.0 | Starting document | Trevor Lemert |
| 10/25/2025 | 2.0 | Team Review & Revisions | Team |
| 10/30/2025 | 2.1 | Finished Document | Cody Bergman |

Sprints 1-2

- Team formation

- Weekly Meetings

- Advisor introduction

- Sponsor introduction

- Early sponsor requirements specification

- Shared file setup and repository

- Each member with working V2 website running locally

User Stories:

Satisfaction: High

Effort Estimate: 12 story points

Priority: Very High

Users Goals: As a development team, we want to establish effective communication with our sponsors to understand the project requirements, set up the team infrastructure, and ensure that each team member can successfully run Version 2 (V2) of the application locally. This will create a solid foundation for collaboration and allow us to analyze the current state of the project before beginning new development work.

Acceptance Criteria:

- All team members have introduced themselves to the advisor and sponsors.

- Communication with sponsors has been established to clarify project goals and expectations.

- A shared file system and repository have been created and are accessible to all members.

- Every team member has the V2 website running successfully on their local machine.

- The initial requirements proposal draft has been completed and reviewed by the team.

- Testing task: Verify local environment builds and runs without errors on each member’s setup.

Team Effort:

Cody – V2 code running locally, requirements proposal draft completed, getting familiar with 	V2 documentation.

Isaac – V2 code running locally, git repo created and connected to current code, requirements 	proposal draft completed, getting familiar with V2 documentation.

Tyler – V2 code running locally, requirements proposal draft completed, getting familiar with 	V2 documentation.

Trevor – V2 code running locally, requirements proposal draft completed, getting familiar 	with V2 documentation.

Ethan – V2 code running locally, requirements proposal draft completed, getting familiar with 	V2 documentation.

Sprint 3

- Each member with working V2 with cloud instance

- Environment setup (Git, VSCode, GitGraph)

- Jira setup

- Formal proposal document complete

- Weekly sponsor meeting for requirements specification

- Parkview NDA

- HCI principal research

- Weekly Meetings

- Preliminary deliverables

- Start prototyping discussions

User Stories

Satisfaction: Very high

Effort Estimate: 8 story points

Priority: Very High

Users Goals: As a development team, we want to successfully deploy Version 2 (V2) of our application to a cloud instance, communicate with project sponsors regarding documentation deliverables, ensure all NDA forms are signed, and begin prototyping the admin and parent interface views. This will allow the team to progress toward the next project milestone and ensure stakeholder alignment.

Acceptance Criteria:

- V2 successfully deployed and running from the cloud instance.

- The team communicated with the documentation of preliminary deliverables.

- All team members have signed and submitted NDAs.

- Prototyping has begun for both Admin and Parent views.

- Testing task: Verify successful cloud deployment functionality and confirm all NDA and communication deliverables are completed.

Team Effort:

Cody – Prototyping for admin and parent views, deliverables work and signed NDA.

Isaac – Prototyping for admin and parent views, deliverables work and signed NDA.

Tyler – Prototyping for admin view, deliverable work and signed NDA.

Trevor – Prototyping for admin view, deliverable work, fixing bugs within V2, and signed 	NDA.

Ethan – Prototyping for parent view, deliverable work and signed NDA.

Sprint 4

- Weekly Meetings

- Material UI research

- Continued prototyping

- Site testing to define bugs

- Finalizing prototypes with sponsor

- Midterm deliverables/presentation

- Prototyping/Finalizing Requirements w/ Sponsor

- Finished parent mobile view for all website components

- Finished parent desktop view for all website components

- Finished administrative desktop view for all website components

- Refined all the above based on Sponsor input and feedback

- Parent Dashboard

- Revamped global CSS styling

- Admin Dashboard

- Revamped dashboard analytics

- Site Wide

- Adjust navigation bar to highlight selected page

User Stories:

Satisfaction: High

Effort Estimate: 10 story points

Priority: Very High

Users Goals: As a development team, we want to finalize and refine our prototypes for 	both the parent and administrative interfaces, integrate sponsor feedback, and enhance the 	site’s UI using Material UI and global CSS improvements. This will ensure the website is 	visually cohesive, user-friendly, and functionally aligned with sponsor expectations prior 	to midterm deliverables and presentations.

Acceptance Criteria:

- Parent mobile and desktop views are complete for all major components.

- Administrative dashboard and desktop views are finalized and reviewed with sponsors.

- Sponsor feedback integrated into prototypes and visual styling updates.

- Material UI research documented and incorporated into styling refinements.

- Navigation bar visually indicates the currently active page.

- Bugs identified through testing are logged and addressed.

- Testing task: Verify prototype functionality, UI responsiveness, and alignment with sponsor feedback.

Team Effort:

Cody – Continue development on admin dashboard and analytics refinement, work on global      	CSS styling adjustments, and prepare slides and content for midterm presentation.

Isaac – Adjust navigation bar highlighting active pages, integrate sponsor feedback into final 	prototypes, and continue development on admin dashboard and analytics refinement.

Tyler – Collaborate on Material UI research and design consistency, support admin dashboard 	enhancements, and assist with midterm deliverables.

Trevor – Conduct site testing to define and log bugs and fix issues in parent and admin 	components.

Ethan – Participate in midterm presentation preparation and refine parent mobile and desktop 	prototyping per sponsor feedback.

Burn Down Chart

A burndown chart visually tracks the team’s progress throughout the sprint by showing the amount of remaining work (in story points or hours) versus time. It helps the team monitor whether tasks are being completed at the expected rate to meet sprint goals. A steady downward trend indicates consistent progress, while plateaus or spikes highlight potential delays or workload imbalances.

Data:

Chart: