AI-Driven System for Classifying Skin Diseases from Images

Sprint Goals and Sprint Backlog

Version 1.0

Team Members:

Damian Williams – Team Lead
Srinithi Yalamanchili
Maddie Sidwell
Manuel Nieves Garcia
Savannah Ostermeyer

- User Registration & Login

- Send login credentials to backend

- Role-based navigation

- Image Upload & API Connection

- Client-side validate type/size

- Connect form to backend

- CNN Predictions & Explanations/Expert System

- Split data into train/val/test

- Define IF-THEN rules (metadata-aware)

| Backlog Item | Story Points | Assignee |
| --- | --- | --- |
| Build auth backend endpoints (signup, login, refresh, logout; JWT + hashing) | 5 | Damian Williams |
| `Create login/register UI with validation and error states | 3 | Srinithi Yalamanchili |
| Add RBAC route guards and hide/show nav links by role | 3 | Manuel Nieves Garcia |
| Implement session management (secure token storage; redirect on 401) | 2 | Srinithi Yalamanchili |
| Build image upload UI (drag/drop, preview, progress) | 3 | Manuel Nieves Garcia |
| Add client-side file checks (type/size with friendly errors) | 2 | Srinithi Yalamanchili |
| Implement backend upload route POST /api/cases (stream to temp) | 5 | Maddie Sidwell |
| Wire front-end form to backend and handle success/fail states | 3 | Maddie Sidwell |
| Write dataset split script (train/val/test with seed) | 2 | Back-end |
| Train baseline CNN (fine-tune ResNet50; log Accuracy/Recall/F1) | 8 | Savannah Ostermeyer |
| Expose model serving endpoint /predict (Flask/FastAPI) | 3 | Maddie Sidwell |
| Draft expert IF–THEN rules using lesion metadata | 2 | Damian Williams |
| Integrate model output + expert rules into one response schema | 5 | Savannah Ostermeyer |
| Document API (endpoints, payloads, examples) | 2 | Damian Williams |
| Run end-to-end flow test (login → upload → predict → explanation) | 3 | Damian Williams |
| Prep quick sprint-demo slides/notes with screenshots | 1 | Everyone |