Revised Risk Assessment

| Lack of quality datasets | High | High | Cleaning and/or labelling existing datasets to work better with our system |
| --- | --- | --- | --- |
| ML Results may be less accurate in practice than they are on training data, especially in locations different from the ones the training data was taken from | High | Medium | Try to use a variety of quality training data |
| Difficulty loading large images and/or datasets | Medium | High | Scale and/or crop images to smaller sizes |
| Getting lower accuracy and recall from the ML model than desired | Medium | Medium | Trying multiple models and learning from how others have done similar tasks |
| The model may not scale well when adding new data | Medium | Medium | Develop the MVP with scaling in mind and leave enough time to debug any issues that occur when we reach the scaling stage |
| Anticipated Problem | Likelihood | Severity | Possible Solution |
| Not finishing all of the anticipated features by the deadline | Low | High | Limiting the scope of the project and finishing and MVP first |
| A team member drops out of the project due to illness or similar reasons | Low | High | Being familiar enough with the other members’ work that we’re prepared to divide remaining work amongst each other |
| Data loss or corruption | Low | High | Keep multiple backups of the project through services like Github |