AI Agent for Documentation and Summation

Midterm Project Plan

Version 1.0

Team Members

Shar Min

Abhisar Anand

Brayan Cano

Myles Edwards

Ali Mutlek

Dhyan Patel

Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/31/2025 | 1.0 | First draft | Shar Min |

Number of Remaining Sprints

- Sprint 4: Nov 1–Nov 14

- Sprint 5: Nov 15–Nov 30

- Sprint 6: Dec 1–Dec 10 (final integration + presentation)

Goals of Each Sprint

| Sprint | Duration | Goal | Expected Outcome |
| --- | --- | --- | --- |
| 4 | Nov 1 – Nov 14 | Integrate backend (FastAPI) with dashboards | Functional link between AI model and web UI |
| 5 | Nov 15 – Nov 30 | Implement OCR + Summarization features | OCR working with stored text and summaries |
| 6 | Dec 1 – Dec 10 | Final testing, bug fixing, and presentation prep | Fully working prototype with demo-ready system |

Team Member Roles

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Shar Min | AI Developer | Support AI development tasks such as speech diarization, summarization, accuracy testing, and model evaluation |
| Ali Mutlak | Full-stack Developer | FastAPI API creation, database connection |
| Brayan Cano | AI Developer | AI development tasks such as speech diarization, summarization, accuracy testing, and model evaluation |
| Dhyan Patel | Database | Design and manage the PostgreSQL database; handle data schema, storage, and query optimization |
| Myles Edwards | Database | Assist with database setup, testing, and ensure smooth integration between AI outputs and stored data |
| Abhisar Anand | Team lead/Lead AI Developer | Jira management, sprint planning, documentation updates, AI development |