AI Agent for Documentation and Summation

Revised Risk Assessment

Version 2.0

Team Members

Shar Min

Abhisar Anand

Brayan Cano

Myles Edwards

Ali Mutlek

Dhyan Patel

Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/8/2025 | 1.0 | First draft | Myles |
| 10/31/2025 | 2.0 | Update | Shar Min |

1. Model Accuracy and Data Bias

Description:
AI models like Whisper, Pyannote, and spaCy may misinterpret speech, fail to identify speakers correctly, or summarize inaccurately, especially when processing specialized medical or technical terminology.

Project Impact:
Low accuracy could reduce system reliability and limit the usability of transcriptions and summaries in professional settings. In healthcare, this could compromise documentation quality or cause user frustration.

Mitigation Strategy:
Use domain-specific datasets (medical and technical) to fine-tune model performance and test on a diverse set of sample recordings. Regularly benchmark model accuracy and record F1 and word error rate (WER) metrics after each sprint.

Contingency Plan:
If results remain below the target accuracy (≥90%), switch to larger Whisper models (medium or large-v3) or hybridize outputs by combining Whisper’s transcript with human review tools.

2. Data Privacy and HIPAA Compliance

Description:
The project involves processing sensitive speech and text data that may contain identifiable or confidential information. Noncompliance with HIPAA or poor data handling practices could lead to serious privacy breaches.

Project Impact:
Data leaks could cause legal issues or loss of trust, particularly for potential sponsors such as Parkview Health and Medical Informatics Engineering.

Mitigation Strategy:
Implement strict data anonymization and redaction techniques using spaCy’s Named Entity Recognition (NER) to remove names, addresses, and identifiers. Use local storage or encrypted connections (HTTPS) for transferring files.

Contingency Plan:
If privacy violations are detected, immediately remove compromised data, notify the project advisor, and reprocess all affected data with stronger encryption and redaction settings.

3. Integration Challenges (Backend and Dashboard)

Description:
Integrating the AI backend (FastAPI, Whisper, OCR) with React dashboards may lead to compatibility issues, slow response times, or data mismatch between layers.

Project Impact:
Integration delays can slow progress across multiple sprints and affect the midterm-to-final transition timeline.

Mitigation Strategy:
Use a modular API design, test endpoints separately before integration, and conduct team reviews after each deployment. Maintain shared GitHub branches for frontend and backend synchronization.

Contingency Plan:
If integration fails or causes instability, revert to standalone module operation for testing (AI module offline, frontend mock data) while debugging backend connections.

4. Hardware and GPU Limitations

Description:
The Whisper model performs best on GPUs, and limited hardware capacity may lead to slower performance or system crashes during transcription of large files.

Project Impact:
Processing large audio datasets may become inefficient, extending sprint goals and delaying testing.

Mitigation Strategy:
Use lightweight models such as Whisper-small or Whisper-base, reduce audio sample rate, and utilize batch processing for long files. Explore Google Colab or university GPU servers for additional computing resources.

Contingency Plan:
If local GPU resources fail or become unavailable, temporarily switch to CPU mode for short files and offload large audio files to cloud GPU instances for processing.

5. Scope Creep

Description:
Team members or sponsors may request new features beyond the planned core functionality, such as advanced NLP analytics, live streaming, or multilingual support, leading to missed deadlines.

Project Impact:
Expanding scope could overextend the team’s workload, resulting in an unfinished or unstable prototype.

Mitigation Strategy:
Strictly follow the sprint backlog and project plan. Evaluate new feature requests at sprint review meetings to ensure they are realistic and aligned with the project timeline.

Contingency Plan:
If additional features are required, mark them as “stretch goals” for future development and focus on completing the core product (speech-to-text, OCR, summarization).

6. Team Availability and Coordination

Description:
Unexpected illnesses, class workloads, or miscommunication could cause delays in sprint tasks or gaps in responsibility coverage.

Project Impact:
Reduced team participation could disrupt sprint schedules, integration work, or documentation progress.

Mitigation Strategy:
Hold weekly virtual meetings via Discord, update Jira task statuses regularly, and maintain shared documentation on GitHub. Assign backup members for critical roles such as backend and AI testing.

Contingency Plan:
If a team member is unavailable for an extended period, redistribute their tasks among others and adjust sprint deliverables to maintain progress continuity.

7. Sponsor or Stakeholder Misalignment

Description:
Potential sponsors or advisors may expect functionality beyond what the student team can deliver in the given timeframe.

Project Impact:
Misaligned expectations could cause project dissatisfaction or require major redesigns late in the development process.

Mitigation Strategy:
Maintain regular updates with sponsors or mentors, share progress demonstrations (e.g., dashboard previews, transcript outputs), and clarify limitations early.

Contingency Plan:
If sponsor expectations shift, schedule a feedback session to reset priorities and adjust project scope accordingly.

8. Database Security and Data Integrity

Description:
The PostgreSQL database stores transcriptions, OCR results, and summaries. Inadequate schema design or weak access control could lead to data loss or corruption.

Project Impact:
Loss or corruption of stored data could render the dashboards or analytics components unusable.

Mitigation Strategy:
Implement database access roles, encryption, and daily backups. Validate data insertion and deletion operations during testing.

Contingency Plan:
If corruption occurs, restore from backups, test system integrity, and perform postmortem analysis to identify and patch the issue.

9. Time Management and Scheduling Risks

Description:
Balancing development, testing, and academic workload can cause missed sprint deadlines.

Project Impact:
Delays in one sprint can cascade into future phases, reducing testing time before final submission.

Mitigation Strategy:
Adopt realistic sprint goals, use Jira for weekly progress tracking, and focus on completing core features before enhancements.

Contingency Plan:
If sprint goals fall behind, adjust backlog priorities and extend task deadlines by one week while reducing optional deliverables.

10. Ethical AI and Bias Concerns

Description:
AI models may unintentionally reflect biases from their training data, leading to unfair or inaccurate transcriptions or summaries.

Project Impact:
Biased results may harm credibility, particularly if the system is used in sensitive fields like healthcare or law.

Mitigation Strategy:
Perform bias testing with diverse datasets and monitor output consistency. Include manual review checkpoints for key transcription or summary samples.

Contingency Plan:
If persistent bias is detected, retrain models with balanced datasets and apply post-processing filters to correct language or phrasing bias.