AI Agent for Documentation and Summation

Updated Product Backlog

Version 1.0

Team Members

Shar Min

Abhisar Anand

Brayan Cano

Myles Edwards

Ali Mutlek

Dhyan Patel

Revision History

| Date | Version | Description | Name |
| --- | --- | --- | --- |
| 10/31/2025 | 1.0 | First draft | Shar Min |

| Feature / Task | Description | Priority | Status | Notes |
| --- | --- | --- | --- | --- |
| Speech-to-Text Module | Convert audio to text using OpenAI Whisper | High | Completed | Working prototype created using Faster-Whisper |
| OCR Processing | Extract text from images (e.g., documents, reports) | High | In Progress | OCR logic planned for integration next sprint |
| Summarization (spaCy/GPT) | Summarize transcripts into short readable notes | High | Planned | Will begin after AI backend setup |
| Speaker Diarization (Pyannote) | Identify and separate speakers in audio | High | In Progress | Testing phase after backend connection |
| Backend API (FastAPI) | Connect AI modules with dashboards | High | Planned | Backend design and endpoints planned |
| Frontend Dashboards | Create dashboards for multiple industries | High | Completed | Built React dashboards for Clinical, Tech, Financial |
| Database Integration | Store transcripts, OCR data, and summaries | High | Planned | PostgreSQL setup planned |
| Data Visualization | Display analytics such as accuracy and trends | High | Completed | Shown in current dashboards with mock data |
| Testing and Validation | Unit tests for speech-to-text and UI | Medium | Planned | To start after backend connection |
| Deployment Setup | Prepare environment for demo | Low | Planned | Scheduled for final phase |